## Slide 1: CoRA Product Testing
9th Level Counter Spell IA Capstone - Milestone 3
Nikko Nibres, Jacob Miranda, Nathan Dobesh, Michael Sullivan, Al Salt Al Kharusi

## Slide 2: Project Methodology
Test environment familiarization
CoRA Web Application researched
Use case list completed
Developed automated test scripts
Documented scripts

## Slide 3: Milestone 3 Accomplishments
Team learned a lot about:
  The Dusk test environment
  PHP testing
  Testing with selectors for certain pages
56 test scripts completed for different user types
Test script code is documented for future ease of use
Bugs and defects found, reported to our client

## Slide 4: Demo!

## Slide 5: Risks
Original Risk list | Risks as the project progressed
Requirements fail to align with system Learning curve leads to delay Under-Communication System outages Utilizing Penetration testing tools | Learning curve leading to delays Under-communication System outages Web application Our test environments

## Slide 6: Conclusions
Largest challenge
  Learning curve
Original project goals were met
  Compiled a list of detailed use cases for the application
  We developed a number of documented, reusable test scripts
  Reported our findings to the client and his team, who fixed issues